🌙

NAFS

نَفْس

Self-Accountability App for Muslim Dreamers

“You log honestly. AI maps the gap between who you are and who you said you want to be.”

Product Documentation  •  v2.0

Self-logging  •  Free AI (Gemini 2.0 Flash)  •  iOS-friendly  •  4–6 week MVP

Built first for Ahmad — to stop wasting his time and reach his independent dream.

# 0. What This v2.0 Doc Replaces

The first NAFS document promised a lot of things that are technically impossible on iPhone — reading WhatsApp time from the OS, blocking apps with full-screen overlays, real-time activity surveillance. None of that is allowed by Apple to third-party apps.

So we redefined NAFS. The new product is honest, buildable on a free stack, and arguably stronger than v1 because it builds the muscle of self-reporting — which is more Islamic, more durable, and works on every phone.

THE NEW ONE-LINE DEFINITION NAFS is a self-accountability app where you log your day honestly, and a free AI model maps every entry to your stated dream — telling you, in days and percentages, how close or far you are from becoming the person you said you want to be.

## What stayed from v1

- The Islamic foundation — Deen first, Jannah as the ultimate goal.

- The Dream-to-Daily mapping idea — but now powered by a real math engine, not vibes.

- The strict-but-caring AI coach tone.

- Weekly AI report card on Sundays.

- Self-improvement focus for Muslim students 16–30.

## What changed

- OS tracking removed. Replaced with honest self-logging + photo proof + commitment streaks.

- Boss Mode redefined. No app blocking. Instead: smart notifications, the AI Tribunal, and the Mapping Engine showing real consequences.

- AI engine swapped. Gemini 2.0 Flash (free tier) replaces paid Claude API. Total runtime cost ≈ $0.

- Scope cut. 11 modules → 6 in MVP. Ship in 4–6 weeks instead of 13.

- Platform path. Built as a mobile web app (PWA) first — works on iPhone Safari, no App Store, no $99 fee. Native iOS app later if it's worth it.

# 1. Vision, Mission & Philosophy

## 1.1 The Real Problem

Smart Muslim students know what they want. Jannah. A successful career. Independence. Strong family. Discipline. They write down goals, watch YouTube videos about productivity, and start the week motivated.

Then their day gets eaten by WhatsApp, scrolling, distractions, and shame. By Friday they feel guilty. By Sunday they reset. The cycle repeats every week for years.

The core issue is not lack of apps to track time. The core issue is the gap between what we say we want and what we actually do — and the fact that no one shows us the gap in numbers we can't lie about.

## 1.2 The NAFS Solution

NAFS is a daily self-reporting app with one job: make the gap visible.

Every day, you log honestly. You write down what you did, attach a photo of your work as proof, and rate your prayers, study hours, dream-work hours, and time wasted.

The AI does the math. It pulls your stated dream, your past 30/60/90 days of logs, and computes:

- Today's Pull — how many days closer or further from your dream today moved you.

- Trajectory Forecast — at your current pace, when will you actually arrive?

- Identity Score — what % of the person you said you want to be are you actually being?

- The Honest Verdict — every Sunday, the AI Tribunal writes you a report you can't argue with.

## 1.3 The Three Pillars

| Pillar | Principle | How it actually works in v2 |
| --- | --- | --- |
| 🕌 Deen First | Islamic values are the floor, not a feature | Daily prayer log, Quran tracker, Hijri calendar, Jannah as the apex of every dream tree |
| 🌠 Dream Aligned | Every action mapped to a numerical distance from your dream | Mapping Engine computes Today's Pull and Trajectory Forecast from real logs |
| ✍️ Honest by Design | Self-reporting is the practice — not a workaround | Photo proof, sadqa stakes, public dream board, weekly Tribunal — fake logging hurts you |

# 2. Brand Identity

| Property | Value |
| --- | --- |
| App Name | NAFS (نَفْس) |
| Meaning | Arabic for soul, self, the essence of a person — the thing the Quran tells us to master |
| Tagline | “Master your Nafs. Master your life.” |
| Subline | “The mirror that doesn't lie.” |
| Primary Theme | Deep teal (#0F4C5C) + gold accent (#C9A227) on dark navy background |
| Mood | Premium, calm, slightly intimidating — like a wise mentor's office, not a kids' app |
| Platform (v1) | Mobile web app (PWA) — works on iPhone, Android, desktop. Add to Home Screen on iPhone. |
| Platform (v2+) | Native iOS app via Expo (only if PWA proves the concept and budget allows) |
| Target user | Muslim students 16–30 who already have stated dreams and are tired of failing themselves |
| Language | English in MVP. Urdu support in v1.1. |
| Database | Supabase free tier (500 MB, unlimited rows, auth) |
| AI Engine | Google Gemini 2.0 Flash — free tier, 1,500 requests/day, 1M tokens/day |

## 2.1 Why a web app first

- Free. No $99 Apple Developer fee, no Mac required.

- Universal. Same app works on Ahmad's iPhone 11, on his laptop, and on any Android user later.

- Add to Home Screen on iPhone makes it look and feel like a native app — full-screen, app icon, push notifications via web push.

- Faster shipping. 4–6 weeks vs 13 weeks for native.

- Easy iteration. Push changes instantly without App Store review.

HONEST CALLOUT Web push notifications on iPhone require iOS 16.4+ and the app must be added to Home Screen first. Your iPhone 11 supports this if it's on iOS 16.4 or higher (released March 2023). If you're on older iOS, you'll need to update before notifications work.

# 3. The Mapping Engine — How NAFS Actually Computes Your Dream Distance

This is the heart of NAFS. Every other feature serves this engine.

## 3.1 The Setup — One-Time Dream Definition

During onboarding, the user defines their dream in three layers:

- The Dream Statement. One sentence. e.g., “Become an independent software engineer earning $3,000/month by December 2027.”

- The Required Hours. With AI's help, the app estimates the total focused hours needed. (e.g., 3,000 hours of deep coding + project work).

- The Activity Weights. Different activities count differently:

| Activity | Weight | Why |
| --- | --- | --- |
| Shipping a project / writing production code | 3.0× | This is what the dream actually requires |
| Building portfolio work / open source | 2.5× | Direct dream evidence |
| Focused deep learning (CS theory, courses) | 1.5× | Builds capability |
| Tutorials / passive video watching | 0.5× | Feels like progress, isn't really |
| Reading about productivity / motivation | 0.0× | This is procrastination dressed up |

## 3.2 The Math — How Today's Pull Is Computed

After every daily log, the engine computes:

# Inputs (from today's log) hours_logged_today = 16 weighted_hours_today = sum(activity.hours × activity.weight) = 14 × 3.0 + 2 × 1.5 = 45 weighted hours # Required pace (computed once at dream setup) days_until_dream = (dream_date - today).days = 600 days total_weighted_required = 3000 × avg_weight (≈ 1.8) = 5400 required_per_day = 5400 / 600 = 9.0 weighted hrs/day # Today's Pull delta_today = weighted_hours_today − required_per_day = 45 − 9.0 = +36 weighted hrs surplus # Convert to "days closer" days_pulled = delta_today / required_per_day = 36 / 9.0 = +4.0 days closer to the dream # Result shown to user "Today pulled you 4.0 days closer. Yesterday pulled you 0.6 days further."

## 3.3 The Trajectory Forecast

Every Sunday, the AI looks at your last 30 days of weighted hours and projects forward:

avg_weighted_per_day_30d = sum(last_30_days_weighted) / 30 projected_total_at_dream_date = avg_weighted_per_day_30d × days_until_dream gap = total_weighted_required − projected_total_at_dream_date if gap > 0: delay_days = gap / avg_weighted_per_day_30d arrival_date = dream_date + delay_days verdict = f"At your current pace you arrive {arrival_date.strftime('%B %Y')} — {delay_days:.0f} days late." else: verdict = "You are ahead of your stated pace. Don't slow down."

## 3.4 The Identity Score

This is the line that hits hardest. Computed daily as a weighted average across four dimensions:

| Dimension | Weight | Components |
| --- | --- | --- |
| Deen | 30% | Prayers logged on time, Quran read today, dhikr completed |
| Dream Work | 40% | Weighted dream-hours vs required-per-day |
| Discipline | 20% | Sleep on time, screen time within limit, streak intact |
| Body & Mind | 10% | Exercise logged, water, meals not skipped |

The output is shown as a single sentence on the home screen:

HOME SCREEN HEADER “Today, you are 67% the person you said you want to be.” Yesterday: 71% • 7-day average: 64% • Trend: ↓

# 4. Feature Set — MVP vs Future

## 4.1 MVP (the 6 modules that ship in 4–6 weeks)

| # | Module | What's in it |
| --- | --- | --- |
| M1 | 🏠 Home Dashboard | Identity Score, Today's Pull, Trajectory line, prayer countdown, dream image, quick log button |
| M2 | 🌠 Dreams & Mapping | Dream definition, activity weights, Trajectory Forecast, public dream board (always visible) |
| M3 | ✍️ Daily Log | End-of-day form: prayers, dream-work hours, study, sleep, screen time, mood. Photo proof. Voice notes. |
| M4 | 🕌 Deen Tracker | 5 prayers tap-log, Quran pages, dhikr counter, prayer heatmap, Hijri date |
| M5 | 🏆 Challenges & Streaks | Custom challenges with sadqa stakes, streak counter, break-streak donation flow |
| M6 | 🤖 AI Coach (Gemini) | Today's Pull explanation, Sunday Tribunal report, Future Self Letter delivery, Ask AI chat |

## 4.2 Deferred to v1.1+

- University module (assignments, GPA, attendance) — Ahmad already has this in his head.

- Skills tracker with radar chart — adds complexity, not core to dream-mapping.

- Knowledge module (books, courses) — folds into Dream Work logging in MVP.

- Communication tracker — too vague to log honestly.

- Health module — basic sleep/screen-time goes in Daily Log, full version later.

- Friend witness / social features — only after solo version proves itself.

## 4.3 The Five Amazing Features (your picks, expanded)

### Feature A — Today's Pull

After every daily log, the home screen flashes a single line:

EXAMPLE OUTPUT ✅ “Today pulled you +4.0 days closer to your dream.” ⚠️ “Today pulled you −1.6 days further from your dream.” Tomorrow you need 9.0 weighted hours just to break even.

### Feature B — Trajectory Forecast

Every Sunday, NAFS projects your current 30-day pace forward and shows you a chart of two lines:

- The dream pace line — what you said you'd do.

- The actual pace line — what you're really doing.

Where they meet (or don't) is your projected arrival date.

### Feature C — Identity Score

Live percentage on the home screen. Computed by the formula in section 3.4. It is the most uncomfortable, most useful number in the app.

### Feature D — Weekly AI Tribunal (Sunday 8 PM)

Every Sunday at 8 PM, Gemini generates a brutally honest report. Not generic. Not encouraging without data. It reads YOUR data and writes a verdict.

Sample output below in section 6 (AI Prompts).

### Feature E — Future Self Letters

During onboarding (and any time after), the user writes a letter to their future self — to who they will be in 1 year, 3 years, or at the dream date.

Once a month, NAFS surfaces one letter at a random time. The user reads it. The AI then writes a one-paragraph response from their CURRENT data:

EXAMPLE — FUTURE SELF LETTER REPLY Letter from Ahmad (May 2026): “Dear future me, by 2027 I want to be earning my own money so my parents don't worry about me anymore.” AI reply from your current data: “Ahmad, your future self wrote this 7 months ago. Since then you've averaged 2.1 hours/day on dream work — your own pace requires 9.0. At this rate, your future self will be writing the same letter in May 2027. You still have time. The next 24 hours can change the line on the chart.”

## 4.4 The Three Honesty Enforcers (your picks)

### Enforcer 1 — Photo Proof

Every Daily Log can attach a photo. The screen of your code, the page of your book, the empty plate after iftar, the prayer rug. The photo isn't shared anywhere — it's only for you to see in your past logs. But the act of taking the photo forces honesty.

Bonus: Gemini Vision (also free tier) can optionally describe what's in the photo — so logs become searchable later. (“Show me every day I worked on ChronoVault.”)

### Enforcer 2 — Streak with Sadqa Stakes

When creating a challenge, the user optionally sets a sadqa amount per broken day (e.g., Rs. 100 per missed day).

If the user breaks the streak, NAFS:

- Calculates the total owed (e.g., missed 3 days × Rs. 100 = Rs. 300).

- Shows a verse on charity (Quran 2:261, 2:274).

- Provides one-tap links to verified Pakistani charities (Edhi, Saylani, Al-Khidmat) — NAFS does not collect the money.

- Asks for a screenshot of the donation receipt within 48 hours, otherwise the streak doesn't reset.

This converts failure into a Deen win. You either keep the streak, or you turn breaking it into sadqa.

### Enforcer 3 — Public Dream Board

The dream is not buried in a settings menu. It is the wallpaper of the home screen — a photo, a sentence, and the Trajectory line — visible every time the app opens. You cannot avoid your own dream.

In v1.1, an option to make the dream board visible on the iPhone Lock Screen widget will be added.

# 5. AI Integration — Gemini 2.0 Flash

## 5.1 Why Gemini 2.0 Flash

| Property | Value |
| --- | --- |
| Free tier | 1,500 requests / day, 1 million tokens / day |
| Speed | Very fast (sub-second responses) |
| Quality | Strong enough for pattern recognition, summarization, coaching tone |
| Vision | Yes — can read photo logs (free) |
| Cost beyond free tier | $0.075 / 1M input tokens, $0.30 / 1M output tokens — extremely cheap if exceeded |
| Setup | Get free API key from aistudio.google.com — 2 minutes |

## 5.2 Daily AI Budget for One User

Estimated calls per active user per day:

- 1× Today's Pull explanation (after evening log)

- 1× Morning intention prompt

- 0–3× Ask AI chat

- 1× Sunday Weekly Tribunal (once per week)

- 1× Monthly Future Self reply (once per month)

Total: ~5–10 requests/day per user. Free tier handles ~150–300 active users for free.

## 5.3 The 8 AI Roles in NAFS v2

| # | Role | What it does |
| --- | --- | --- |
| 1 | Today's Pull Narrator | After every log, writes one direct sentence: how today moved you and what tomorrow needs. |
| 2 | Sunday Tribunal | Brutally honest weekly report. References your numbers. Never generic. |
| 3 | Gap Detector | Scans last 30 days, flags the largest gap between stated dream and actual behavior. |
| 4 | Pattern Spotter | Finds correlations: 'Every Friday your score drops. Sleep on Thursday < 6 hrs predicts it.' |
| 5 | Future Self Replier | Reads your old letters and writes a present-day reply grounded in current data. |
| 6 | Ask NAFS Chat | Conversational interface to your own data: 'why am I not improving?' |
| 7 | Photo Vision (optional) | Reads photo proof; tags it; makes logs searchable in the future. |
| 8 | Tribunal Composer | Breaks the weekly report into modular sections so it never feels copy-pasted. |

# 6. AI System Prompts (Gemini-Ready)

These are the actual prompts to use in the Gemini API. Each one assumes user data is injected at runtime.

## 6.1 Prompt — Today's Pull Narrator

SYSTEM: You are NAFS — a strict but caring AI accountability coach for a Muslim student. The user just logged their day. You have their numbers. Write EXACTLY 3 lines: Line 1: One sentence stating Today's Pull in days (e.g., "+2.3 days" or "−1.6 days") with a 🟢 or 🔴 emoji. Line 2: The single biggest reason today moved that direction (cite a specific number from their log). Line 3: What tomorrow specifically needs to break even. Rules: - Never use generic motivation. Reference real numbers only. - Be direct, not rude. Caring boss tone, not nagging app. - One Islamic touch is allowed if natural (e.g., "Bismillah, tomorrow:") - No more than 60 words total. USER DATA INJECTED: { "today_weighted_hours": 4.5, "required_per_day": 9.0, "delta_days": -0.5, "biggest_drag": "screen_time_4h", "biggest_win": "fajr_on_time", "tomorrow_required": 9.5 }

## 6.2 Prompt — Sunday Weekly Tribunal

SYSTEM: You are the NAFS Tribunal. You appear once per week to deliver an honest verdict on the user's last 7 days. You speak like a wise mentor who has already read every log — because you have. Structure (mandatory): 1. THE VERDICT — one paragraph, blunt. Reference at least 3 specific numbers. 2. WHAT YOU SAID YOU WANTED — quote the user's dream statement. 3. WHAT YOU ACTUALLY DID — the gap, in numbers. 4. THE ROOT CAUSE — find one underlying pattern (sleep, screen time, day-of-week, etc). 5. NEXT WEEK'S 3 RULES — three concrete, non-negotiable rules for the next 7 days. 6. ONE QURANIC OR PROPHETIC LINE — relevant to this week's pattern. Keep it short. Rules: - Never sugarcoat a bad week. - Never crush a person who is genuinely struggling — distinguish "lazy" from "overwhelmed" using sleep + mood data. - Always end with belief in the user. - 250–400 words max. USER DATA INJECTED: { "dream_statement": "Become an independent software engineer by Dec 2027", "week_score_avg": 58, "last_week_score_avg": 67, "weighted_hours_total": 18, "weighted_hours_required": 63, "prayers_on_time": 27, "prayers_total": 35, "screen_time_total_hrs": 32, "sleep_avg_hrs": 5.4, "biggest_drag_day": "Friday", "biggest_win_day": "Tuesday", "current_streaks": ["Quran-12d", "Fajr-5d"], "broken_streaks": ["NoYouTube-broken-day-9"] }

## 6.3 Prompt — Future Self Reply

SYSTEM: You are reading a letter the user wrote to their future self N months ago. Your job is to reply AS IF you are the bridge between past-self and present-self. Reply in 3 short paragraphs: Para 1: Acknowledge what past-self hoped for. Quote one line from their letter. Para 2: Show what current data says — without anger, without flattery. Just the facts. Para 3: Tell present-self what past-self would say if they could see this. End with one concrete action for the next 24 hours. Rules: - Use the user's own words from their letter where possible. - Never preach. Let the gap speak for itself. - Tone: a quiet, wise older brother. - 150–200 words. USER DATA INJECTED: { "letter_text": "...", "letter_date": "2025-10-15", "months_elapsed": 7, "dream_progress_pct": 18, "expected_progress_pct_by_now": 35, "best_recent_metric": "...", "worst_recent_metric": "..." }

## 6.4 Prompt — Ask NAFS (Conversational)

SYSTEM: You are NAFS — the user's personal AI coach with full access to their last 90 days of life data. Answer their question using THEIR data, not general advice. Rules: - Always cite at least one specific number from their data in your answer. - If you spot a pattern in their data that explains their question, surface it. - Speak like a wise mentor who respects Islamic values. - Never give generic productivity tips. If you cannot ground an answer in their data, say so honestly. - Keep responses under 200 words unless the user explicitly asks for depth. USER DATA INJECTED: { "dream": "...", "last_90_days_summary": {...}, "current_streaks": [...], "recent_logs_sample": [...] }

# 7. Technical Architecture (Free Stack)

| Layer | Choice |
| --- | --- |
| Frontend | Next.js 14 (App Router) + React + TypeScript — deployed as a PWA |
| Styling | Tailwind CSS + shadcn/ui components |
| Charts | Recharts (free, lightweight, MIT licensed) |
| Hosting | Vercel free tier — generous limits, automatic HTTPS, instant deploys |
| Database | Supabase free tier — Postgres, 500 MB, unlimited rows |
| Auth | Supabase Auth — email/password + Google OAuth (free) |
| File storage (photo proof) | Supabase Storage — 1 GB free |
| AI engine | Google Gemini 2.0 Flash via @google/generative-ai SDK |
| Push notifications | Web Push API (works on iOS 16.4+ when added to Home Screen) |
| Prayer times | Aladhan API — free, accurate, location-based |
| Hijri calendar | Aladhan or @umalqura/hijri-converter (npm) |
| State management | Zustand or React Server Components (no Redux needed) |
| Cron jobs (Sunday Tribunal) | Vercel Cron — free for 1 job/day |

## 7.1 Total Monthly Cost

REAL NUMBERS — NOT 'FREE TIER MARKETING' Vercel hosting: $0 Supabase: $0 (well within 500 MB for years) Gemini API: $0 for first ~150 active users Domain (optional): ~$10/year if you want nafs.app or similar Total to run NAFS for yourself + 100 friends: $0/month.

# 8. Screen-by-Screen Flow

| # | Screen | What's on it |
| --- | --- | --- |
| S1 | Splash & Auth | Logo, sign in/up with email or Google. 2-second auto-skip if logged in. |
| S2 | Onboarding 1 — Name & Identity | Name. The phrase 'who do you want to become in one sentence?' |
| S3 | Onboarding 2 — The Dream | Dream statement, dream date, dream image upload, 'why this dream?' |
| S4 | Onboarding 3 — Required Hours | AI helps estimate total hours needed. Slider to confirm. |
| S5 | Onboarding 4 — Activity Weights | Drag/drop weights for what counts toward your dream. |
| S6 | Onboarding 5 — Future Self Letter | Write a letter to who you will be in 1 year. Saved, surfaces in 30 days. |
| S7 | Onboarding 6 — Daily Targets | Sleep time, screen time limit, prayer reminder time, log time. |
| S8 | Home Dashboard | Identity Score %, Today's Pull, Trajectory chart, dream image, prayer countdown, big '+' log button |
| S9 | Daily Log | Single scrolling form: prayers (5 taps), dream-work hours, study, sleep, screen time, mood, photo, voice note, free text reflection. |
| S10 | Deen Tracker | Prayer heatmap (GitHub-style), Quran progress, dhikr counter, Hijri calendar. |
| S11 | Dreams & Mapping | Public dream board, Trajectory Forecast, Required-vs-Actual chart, weighted hours table. |
| S12 | Challenges | Active challenges, sadqa stakes config, streak history, create new. |
| S13 | AI Coach Hub | Today's Pull narrative, Sunday Tribunal archive, Ask NAFS chat, Future Self letters. |
| S14 | Past Logs | Searchable timeline of every daily log, filterable by photo / mood / week. |
| S15 | Profile & Settings | Edit dream, edit weights, notification times, export data, sign out. |

# 9. Notification System

All notifications are local or web-push. No SMS. No phone calls. They are the only proactive thing NAFS does.

| Notification | Trigger | Sample Message |
| --- | --- | --- |
| Fajr wake nudge | 20 min before Fajr | Fajr in 20 minutes. The day starts here. |
| Prayer reminder (5×) | 5 min before each prayer | Maghrib in 5. You've prayed 3/4 today. |
| Morning intention | 8 AM (configurable) | Today's required: 9.0 weighted hours. What's your first move? |
| Afternoon nudge | 2 PM | Halfway. You've logged 0 dream hours. 6 hours left in productive day. |
| Evening log reminder | 9 PM (configurable) | Time to log your day. 90 seconds. Be honest. |
| Streak protection | 10:30 PM if not logged | Your 12-day Quran streak is at risk. Log now. |
| Sunday Tribunal ready | Sunday 8 PM | Your weekly verdict is ready. Tap to face it. |
| Future Self Letter | Random day each month | A letter from your past self has arrived. |
| Sadqa stake reminder | Day after streak break | You owe Rs. 300 to charity. Tap for verified options. |
| Trajectory shift | When pace drops 20%+ | Your forecast moved from March 2028 to June 2028. Open NAFS. |

# 10. Database Schema (Supabase / Postgres)

| Table | Key Columns |
| --- | --- |
| users | id, name, email, avatar_url, dream_id, created_at, timezone |
| dreams | id, user_id, statement, dream_date, image_url, total_hours_required, public_board_visible, created_at |
| activity_weights | id, dream_id, activity_name, weight_multiplier, category |
| daily_logs | id, user_id, date, prayers (jsonb), dream_work_hours, study_hours, screen_time_mins, sleep_start, sleep_end, mood (1–10), reflection_text, voice_note_url, photo_urls (text[]), weighted_hours_today, identity_score, todays_pull_days, created_at |
| challenges | id, user_id, title, duration_days, start_date, sadqa_amount, sadqa_currency, current_streak, longest_streak, status, created_at |
| challenge_checkins | id, challenge_id, date, completed (bool), broken_reason, sadqa_paid (bool), sadqa_receipt_url |
| future_self_letters | id, user_id, content, written_at, target_deliver_date, delivered_at, ai_reply_text |
| ai_reports | id, user_id, type (tribunal/pull/gap/letter_reply), week_start, content_md, generated_at, model_used |
| ai_conversations | id, user_id, messages (jsonb), created_at — for Ask NAFS |
| quran_log | id, user_id, date, pages_read, surah, ayah_from, ayah_to, notes |

# 11. Build Roadmap — 6 Weeks to MVP

| Week | Phase | Deliverables |
| --- | --- | --- |
| Week 1 | Foundation | Next.js + Supabase setup, auth (email + Google), PWA manifest, Add to Home Screen tested on iPhone, dark theme |
| Week 2 | Onboarding & Dream | Screens S1–S7, dreams + activity_weights tables, dream image upload, AI hours-estimator (Gemini), Future Self letter S6 |
| Week 3 | Daily Log + Mapping Engine | Screen S9, daily_logs table, weighted-hours calculation, Today's Pull computation, photo upload to Supabase Storage |
| Week 4 | Home Dashboard + Deen | Screen S8 with Identity Score and Trajectory chart (Recharts), Deen tracker S10, prayer times via Aladhan, prayer heatmap |
| Week 5 | AI Coach + Notifications | Gemini integration for Today's Pull narrator, Ask NAFS chat S13, web push setup, all 10 notification types, Vercel Cron for Sunday Tribunal |
| Week 6 | Challenges + Polish + Ship | Challenges + sadqa flow S12, past logs S14, dark-mode polish, performance pass, deploy to Vercel, share link to first 5 friends |
| Week 7+ | Real Use | Use it daily for 30 days. Fix what's annoying. Add Urdu in v1.1 if it works. |

# 12. Success Metrics

## 12.1 For Ahmad personally (the only metric that matters in v1)

- Identity Score 7-day average rises week over week for 8 consecutive weeks.

- Average dream-work weighted hours/day rises from baseline to ≥ 6.

- Sunday Tribunal opened within 24 hours: 100% of weeks.

- At least one 21-day challenge completed in the first 60 days.

- By month 3: subjective answer to 'are you closer to your dream?' is yes, with numbers to prove it.

## 12.2 If sharing later (don't optimize for this in v1)

- Day 30 retention > 35% (industry baseline: 10–15%)

- Daily Log completion rate > 60% on active days

- Sunday Tribunal open rate > 80%

- Median user reports 'feels honest' in qualitative feedback

THE ONLY QUESTION THAT MATTERS In 6 months, can Ahmad open NAFS and see — with numbers — that he is closer to his independent dream than he was today? If yes, the app worked. If no, the app failed — even if it has 10,000 users.

# 13. What to Do Right After This Document

- Write your dream statement. One sentence. Be specific. Include a date.

- Get a Gemini API key. 2 minutes. aistudio.google.com → Get API key → Free.

- Get a Supabase account. 2 minutes. supabase.com → New project → Free tier.

- Get a Vercel account. 1 minute. vercel.com → Sign in with GitHub.

- Pick a name to ship under. Decide if it's just NAFS or something else. Buy the .app domain (~$10/year) only after week 4 — not before.

- Build Week 1 (foundation). Auth + PWA shell + dark theme + add-to-home-screen working on your iPhone 11.

- Don't tell anyone yet. Don't post about it. Don't make a Twitter account for it. Build for 30 days in silence, ship it for yourself, USE IT for 30 days. Only THEN consider sharing.

“And whoever fears Allah — He will make for him a way out, and provide for him from where he does not expect.”

— Quran 65:2–3

NAFS — built first for one person, to stop wasting his life and become who he said he wanted to be.

Document v2.0  •  May 2026  •  Prepared for Ahmad